# Bus Booking SaaS Platform

Project Documentation & Specification

Generated: March 7, 2026
Status: Pre-development, finalizing MVP scope
Session Purpose: Development reference & strategic handoff

# TABLE OF CONTENTS

1. Executive Summary

2. Business Model

3. Technical Architecture

4. Current Data Model

5. Completed Specifications

6. Critical Issues & Decisions Pending

7. Risk Assessment

8. Next Steps

9. Appendix: Key Documents

# 1. EXECUTIVE SUMMARY

## What You're Building

A SaaS marketplace platform for bus transportation companies in Tunisia (expandable to North Africa). You provide software infrastructure for operators to manage fleets, create trips, and sell tickets—both online and at physical POS locations.

## Business Identity

NOT: A bus operator

NOT: White-label booking software

YES: A marketplace platform (like Omio/12Go for Tunisia)

YES: Transaction-fee based revenue model

## Key Metrics

| Solo founder | Technical background |
| --- | --- |
| Budget | ~$10,000 for MVP |
| Timeline | 3-4 months to first customer |
| Target | Paying customers within 6 months |
| Market | Small-medium bus operators (5-50 buses each) |

## Current Status

✅ Business model defined

✅ Technical architecture chosen

✅ Comprehensive domain specs created

⚠️ MVP scope NOT finalized (critical blocker)

⚠️ Payment infrastructure approach debated

❌ Development not started

# 2. BUSINESS MODEL

## 2.1 Confirmed Decisions

| Question | Decision | Rationale |
| --- | --- | --- |
| Revenue Model | Transaction fee (5% per ticket) | Aligns with operator cash flow, no upfront cost |
| Branding | Platform-branded | Build customer demand, own the relationship |
| Search Model | Marketplace (multi-company) | Network effects, defensible moat |
| Onboarding | Sales-led | Quality control, relationship-driven Tunisian market |
| Offline Mode | Cloud-only (no PWA) | Reduce complexity, add later if demanded |
| Payment Method | Cash at POS + 1 online rail | Pragmatic for Tunisia (70% cash preference) |

## 2.2 Multi-Tenant Structure

Platform (You)
├── Company A: TransTun
│   ├── POS: Tunis Office
│   ├── POS: Sfax Office
│   └── POS: Djerba Office
├── Company B: RapidBus
│   ├── POS: Sfax Office
│   └── POS: Sousse Office
└── Company C: ComfortGo
    └── POS: Djerba Office

Data Scoping:

target: {
  company: string;  // Which operator owns the entity
  pos: string;      // Which sales location created it
}

## 2.3 User Roles

| Role | Access Scope | Permissions |
| --- | --- | --- |
| PLATFORM_ADMIN | All companies | Create companies, view all revenue, platform settings |
| COMPANY_ADMIN | Own company only | Manage buses, create trips, view company revenue |
| POS_AGENT | Own POS only | Sell tickets, view POS sales |

## 2.4 Revenue Flow (Conceptual)

Ticket sold: 65 TND
├─ Platform fee (5%): 3.25 TND → You
└─ Operator revenue (95%): 61.75 TND → Bus Company

Monthly settlement:
- Query all tickets sold by TransTun
- Calculate total platform fees owed
- Invoice TransTun
- Collect payment (manual for MVP)

# 3. TECHNICAL ARCHITECTURE

## 3.1 Tech Stack

| Layer | Technology | Key Libraries |
| --- | --- | --- |
| Frontend | Angular 15+ | RxJS, lodash, date-fns |
| Backend | Spring Boot 3.x | Lombok, MapStruct, Apache Commons |
| Database | PostgreSQL | (assumed, not explicitly stated) |
| Payment | TBD | Stripe/Tunisian gateway/Cash-only for MVP |
| Deployment | TBD | (not discussed) |

## 3.2 Frontend Patterns (Documented)

Core principles:

Reactive state management (BehaviorSubjects)

Optimistic UI updates (no re-fetch after mutations)

Route-based component modes (create vs edit)

Resolvers for edit routes only

Cleanup with takeUntil(destroy$)

Library-first (never reinvent lodash/date-fns)

Example service pattern:

@Injectable({ providedIn: 'root' })
export class BusService {
  private buses = new BehaviorSubject<Bus[]>([]);
  get buses$() { return this.buses.asObservable(); }
  
  create(payload): Observable<Bus> {
    return this.http.post(url, payload).pipe(
      tap(newBus => {
        this.buses.next([newBus, ...this.buses.value]);
      })
    );
  }
}

## 3.3 Backend Patterns (Documented)

Core principles:

Lombok for boilerplate (@Data, @Builder)

MapStruct for DTO/Entity mapping (never manual)

Apache Commons for utilities (never null checks by hand)

Bean Validation for all input (@NotNull, @Valid)

JPA Specifications for dynamic queries (never string concatenation)

Example:

@Data
@Builder
@Entity
public class Bus {
    @Id private String busId;
    @Embedded private Target target;
    @NotBlank private String plateNumber;
    @Min(10) @Max(80) private Integer totalSeats;
}

# 4. CURRENT DATA MODEL

## 4.1 Core Entities

### Company (NEW - not fully spec'd yet)

interface Company {
  companyId: string;
  name: string;
  legalName: string;
  taxId: string;
  logo?: string;
  status: 'ACTIVE' | 'SUSPENDED';
  platformFeePercentage: number;  // 5.0 default
  createdAt: string;
}

### POS (NEW - not fully spec'd yet)

interface POS {
  posId: string;
  companyId: string;  // Parent company
  name: string;       // "Tunis Central Office"
  address: string;
  location?: { latitude: number; longitude: number };
  active: boolean;
}

### User (NEW - not fully spec'd yet)

interface User {
  userId: string;
  email: string;
  role: 'PLATFORM_ADMIN' | 'COMPANY_ADMIN' | 'POS_AGENT';
  target: {
    company?: string;  // null for PLATFORM_ADMIN
    pos?: string;      // null for COMPANY_ADMIN
  };
}

### Bus (Spec'd, needs target update)

interface Bus {
  busId: string;
  target: {
    company: string;  // ← CHANGED from just { pos }
  };
  plateNumber: string;
  type: 'STANDARD' | 'LUXURY' | 'VIP';
  totalSeats: number;
  amenities: string[];
  pictures: Picture[];
}

### Trip (Fully spec'd)

interface Trip {
  tripId: string;
  target: {
    company: string;  // ← CHANGED from just { pos }
  };
  departureDate: string;  // ISO date, UTC
  timezone: string;       // IANA, e.g., "Africa/Tunis"
  status: TripStatus;
  
  bus: {
    busId: string;  // Reference only, no snapshot
  };
  
  currency: string;       // "TND"
  seatHoldMinutes: number; // 10
  
  stopSchedule: Stop[];
  pickupPoints: PickupPoint[];
  dropoffPoints: DropoffPoint[];
  segments: Segment[];
  expressFares: ExpressFare[];
}

### Stop (Fully spec'd)

interface Stop {
  placeId: string;
  sequence: number;  // Strictly ascending
  arrivalTime: string | null;    // null for first stop
  departureTime: string | null;  // null for last stop
  boardingAllowed: boolean;
  droppingAllowed: boolean;
  
  // Derived stop type (NO isCommercialStop field):
  // boarding=true  + dropping=false  → Origin
  // boarding=false + dropping=true   → Destination
  // boarding=true  + dropping=true   → Intermediate
  // boarding=false + dropping=false  → Technical stop
}

### Segment (Spec'd, needs sequence field)

interface Segment {
  segmentId: string;
  sequence: number;  // ← MISSING, MUST ADD
  fromPlaceId: string;
  toPlaceId: string;
  departureTime: string;  // Derived from stopSchedule
  arrivalTime: string;
  maxSeats: number;       // <= bus.totalSeats
  bookedSeats: number;    // Atomic CAS updates
  basePrice: number;      // In trip.currency
  distanceKm: number;
  durationMinutes: number;
}

### ExpressFare (Spec'd, computed field decision pending)

interface ExpressFare {
  expressId: string;
  fromPlaceId: string;
  toPlaceId: string;
  segmentsCovered: string[];  // Continuous chain
  price: number;              // In trip.currency
  validFrom: string | null;
  validUntil: string | null;
  active: boolean;
  
  // ⚠️ DECISION NEEDED: Store or compute?
  totalDistanceKm: number;      // Sum of segments
  totalDurationMinutes: number; // Sum of segments
}

Current debate: Should these be stored in DB or computed at read time?
Recommendation: Compute with @Transient (Java) / getters (TypeScript)

### Ticket (Spec'd, needs pickup/dropoff + payment fields)

interface Ticket {
  ticketId: string;
  tripId: string;
  target: {
    company: string;  // Which company's trip
    pos: string;      // Which POS sold it
  };
  
  segmentIds: string[];
  expressId?: string;
  
  // ← MISSING: Must add these
  pickupPointId: string;   // Where passenger boards
  dropoffPointId: string;  // Where passenger drops
  
  passengerId: string;
  appliedPrice: number;
  
  // ← MISSING: Must add these
  platformFee: number;      // Your revenue
  operatorRevenue: number;  // Company keeps
  
  currency: string;
  status: TicketStatus;
  
  // ← MISSING: Must add this
  paymentMethod: 'CASH_AT_POS' | 'ONLINE_CARD';
  settlementStatus: 'PENDING' | 'SETTLED';
  
  idempotencyKey: string;
  expiresAt: string;
  createdAt: string;
  confirmedAt?: string;
  cancelledAt?: string;
}

### Refund (Fully spec'd)

interface Refund {
  refundId: string;
  ticketId: string;
  segmentsRefunded: string[];
  amount: number;
  currency: string;
  status: 'REQUESTED' | 'APPROVED' | 'COMPLETED' | 'REJECTED';
  createdAt: string;
  processedAt?: string;
}

// Seat release rule:
// bookedSeats decremented ONLY when status → APPROVED

## 4.2 State Machines

Trip Status:

SCHEDULED → ACTIVE → COMPLETED
    ↓          ↓
CANCELLED  CANCELLED

Ticket Status:

PENDING → CONFIRMED
   ↓          ↓
EXPIRED  CANCELLED

Refund Status:

REQUESTED → APPROVED → COMPLETED
    ↓
REJECTED

# 5. COMPLETED SPECIFICATIONS

## 5.1 Trip Business Model Spec

Status: ✅ 95% complete
Content: 16 sections covering core principles, schemas, validation rules, booking flow, edit permissions, error codes, and canonical JSON example

Pending fixes:

☐ Add sequence field to Segment schema

☐ Clarify computed vs stored fields on ExpressFare

☐ Add pickupPointId + dropoffPointId to Ticket

☐ Add payment fields to Ticket (platformFee, operatorRevenue, paymentMethod, settlementStatus)

☐ Update target structure from { pos } to { company, pos }

☐ Fix canonical JSON example (missing pickup/dropoff points)

## 5.2 Angular Frontend Patterns

Status: ✅ 100% complete
Sections: Routing, Cleanup, Service, Component, Form, Submit, Resolver, Picture Upload, i18n, Target/POS, Libraries, Anti-patterns

Pending updates:

☐ Change from localStorage.getItem('posId') to authService.getCurrentUser().target.company

☐ Update service scoping examples to use company context

## 5.3 Backend Patterns

Status: ✅ 80% complete
Content: Lombok, MapStruct, Apache Commons, Bean Validation, JPA Specifications

Missing:

☐ Full Company/POS/User entity specifications

☐ Payment entity specification

☐ Multi-tenant query patterns (always filter by target.company)

# 6. CRITICAL ISSUES & DECISIONS PENDING

## 6.1 MVP Scope (🔴 HIGHEST PRIORITY)

Issue: Full spec describes a V3 product, not an MVP.

Current scope includes:

Multi-stop routes with technical stops

Express fares (multi-segment pricing overlay)

Pickup/dropoff points (multiple per stop)

Seat hold expiry worker (background job)

Partial refunds (complex reconciliation)

Stop sequence validation

Express fare chain validation

Atomic seat booking with CAS

Timeline validation

Estimated effort: 3-4 months for solo dev with AI assistance
Risk: Scope creep, delayed launch, building wrong features

Recommended MVP minimum:

KEEP:
✅ Simple routes (A → B, single segment)
✅ One price per segment (no express fares)
✅ Basic trip creation
✅ Ticket creation (PENDING → CONFIRMED)
✅ Cash payment at POS
✅ Multi-company marketplace search

DEFER to V2:
❌ Multi-stop routes
❌ Express fares
❌ Multiple pickup/dropoff points
❌ Seat hold expiry worker
❌ Partial refunds
❌ Technical stops

Timeline impact:

| Full scope | 16 weeks |
| --- | --- |
| Recommended MVP | 6-8 weeks |
| Time saved | 2 months earlier to first customer |

## 6.2 Payment Infrastructure (🔴 CRITICAL)

Issue: Chosen "platform-controlled payments" but implementation unclear.

Option A: Full Payment Aggregation

Customer → Platform bank account → Operator bank account

Requires:

Payment gateway (Stripe Connect, Mangopay, etc.)

Your bank account

Automated payout system

Possibly money transmitter license

Tax reporting

Operator trust

Pros: Scalable, automated, looks professional
Cons: 3-4 weeks build time, regulatory complexity, operator trust barrier

Option B: Ledger-Only System (Opus recommendation)

Customer → Operator (directly) → Platform tracks commission owed

Requires:

Database tracking only

Monthly invoice generation

Manual payment collection

Pros: 1-2 days build time, simple, low risk
Cons: Manual work, doesn't scale to 100+ operators

Current recommendation: Option B for MVP, migrate to Option A post-launch

## 6.3 Payment Gateway Selection (🟡 MEDIUM PRIORITY)

| Option | Pros | Cons |
| --- | --- | --- |
| Stripe | Easy integration, well-documented | Requires business entity outside Tunisia, currency conversion |
| Tunisian Gateway (Monetica, Clictopay) | Local, TND native | Manual approval (2-4 weeks), limited docs |
| Cash-only MVP | Zero integration time | No online bookings (20-30% of potential market) |

Current recommendation: Cash-only for MVP, add one online rail in Month 5-6

## 6.4 Computed vs Stored Fields (🟢 LOW PRIORITY)

Issue: Should ExpressFare.totalDistanceKm and totalDurationMinutes be stored in DB or computed?

| Approach | Pros | Cons |
| --- | --- | --- |
| Store in DB | Fast reads | Can drift out of sync with segments |
| Compute at read time | Always accurate, single source of truth | Slight overhead (negligible at your scale) |

Current recommendation: Compute (Option B)

# 7. RISK ASSESSMENT

## 7.1 Technical Risks

| Risk | Severity | Probability | Mitigation |
| --- | --- | --- | --- |
| Scope creep | 🔴 Critical | High (80%) | Cut 50% of features for MVP |
| Payment complexity | 🔴 Critical | Medium (50%) | Start with ledger-only system |
| Atomic seat booking bugs | 🟡 Medium | Medium (50%) | Extensive testing, start single-segment only |
| Multi-tenant data leaks | 🟡 Medium | Low (20%) | Always filter by target.company |
| ExpressFare chain validation | 🟡 Medium | Medium (40%) | Defer to V2 |
| Timezone handling | 🟢 Low | Low (20%) | Use date-fns consistently, store UTC |

## 7.2 Business Risks

| Risk | Severity | Probability | Mitigation |
| --- | --- | --- | --- |
| Building wrong features | 🔴 Critical | High (60%) | Launch fast, iterate on feedback |
| Operator adoption | 🔴 Critical | Medium (40%) | Sales-led onboarding, relationship building |
| Marketplace chicken-egg | 🟡 Medium | High (70%) | Start with 1 operator, prove value first |
| Payment trust | 🟡 Medium | Medium (50%) | Transparent ledger, monthly invoicing |
| Cash-heavy model | 🟢 Low | Medium (40%) | Accept reality, optimize for it |
| Competitor entry | 🟢 Low | Low (20%) | Move fast, lock in operators early |

## 7.3 Timeline Risks

| Scenario | Duration | Probability | Outcome |
| --- | --- | --- | --- |
| Full spec as-is | 16 weeks | 40% | Miss 6-month customer deadline |
| Ruthless MVP | 6-8 weeks | 80% | Meet deadline, iterate post-launch |
| Hybrid approach | 10-12 weeks | 60% | Moderate risk, moderate scope |

# 8. NEXT STEPS

## 8.1 Immediate Actions (Before Coding)

Priority 1: Finalize MVP Scope

☐ Decide: Full spec or ruthless MVP?

☐ Create "MVP Feature List" document (if cutting scope)

☐ Get agreement on what's V1 vs V2

Priority 2: Resolve Payment Approach

☐ Decide: Full aggregation or ledger-only for MVP?

☐ If online payments: Choose provider (Stripe vs local)

☐ If cash-only: Accept and move forward

Priority 3: Complete Missing Specs

☐ Write Company entity spec

☐ Write POS entity spec

☐ Write User entity spec

☐ Write Payment/Settlement entity spec (if needed for MVP)

Priority 4: Update Existing Specs

☐ Fix Trip spec (add sequence, pickup/dropoff IDs, target structure)

☐ Fix Ticket spec (add payment fields)

☐ Update Angular patterns (company context instead of POS)

## 8.2 Development Sequence (If Starting Now)

Week 1-2: Foundation

☐ Setup Angular + Spring Boot projects

☐ Database schema (Company, POS, User, Bus)

☐ Authentication (JWT + role-based)

☐ Basic CRUD for Company/POS (admin only)

Week 3-4: Core Booking (Minimal)

☐ Bus CRUD

☐ Trip creation (simple A→B route, one segment)

☐ Segment auto-generation

☐ Basic trip search

Week 5-6: Ticketing

☐ POS agent dashboard

☐ Ticket creation (cash payment)

☐ Atomic seat booking (CAS)

☐ Ticket confirmation

Week 7-8: Polish & Deploy

☐ Commission tracking (ledger)

☐ Basic reporting (for operators)

☐ Deploy to staging

☐ Onboard first operator

Week 9+: Iterate

☐ Fix bugs from production use

☐ Add features based on operator feedback

## 8.3 Strategic Actions (Parallel Track)

Open new Claude session to discuss:

☐ MVP scope finalization

☐ Payment infrastructure decision

☐ Go-to-market strategy

☐ Operator outreach plan

☐ Pricing validation (is 5% right?)

# 9. APPENDIX: KEY DOCUMENTS

## 9.1 Documents in This Session

| Document | Status | Location |
| --- | --- | --- |
| Trip Business Model Spec | 95% complete | Conversation history |
| Angular Frontend Patterns | 100% complete | Conversation history |
| Backend Patterns | 80% complete | Embedded in patterns doc |
| Business Model Decisions | Confirmed | Conversation history |
| Opus Strategic Feedback | Received | Conversation history |

## 9.2 Documents to Create

| Document | Priority | Owner |
| --- | --- | --- |
| MVP Feature List | 🔴 Critical | Strategic session |
| Company/POS/User Spec | 🔴 Critical | Dev session |
| Payment & Settlement Spec | 🟡 Medium | Dev session |
| API Contract Spec | 🟡 Medium | Dev session |
| Database Schema DDL | 🟡 Medium | Dev session |
| Deployment Guide | 🟢 Low | Future |

## 9.3 Key Principles to Maintain

From pattern guides:

Always use libraries over custom code (lodash, date-fns, MapStruct)

Optimistic UI updates (BehaviorSubjects, no re-fetch)

Multi-tenant by default (always filter by target.company)

Immutable financial records (tickets never mutated)

Single source of truth (computed fields, not duplicated storage)

From business model:

You are a marketplace, not an operator

Transaction fee, not subscription (for MVP)

Cash is primary, online is secondary

Sales-led onboarding (quality over quantity)

Platform-branded (own customer demand)

# SUMMARY FOR NEW SESSION

We've defined a comprehensive SaaS marketplace for Tunisian bus operators. Business model is solid (transaction fee, marketplace, platform-branded). Technical architecture is chosen (Angular + Spring Boot). Domain model is 95% spec'd.

Two critical decisions block development:

1. MVP Scope: Current spec is V3-level complexity (16 weeks solo). Should we cut to ruthless MVP (6-8 weeks) or keep full scope?

2. Payment Infrastructure: Do we build full payment aggregation (complex, 3-4 weeks) or start with manual ledger tracking (simple, 2 days)?

Opus recommends: Ruthless MVP + ledger-only for first version. I agree but want founder's explicit buy-in before coding starts.

Everything else is ready to build.

Next action: Open new Claude session, attach this document, discuss scope + payment decisions, then return here to finalize specs and start development.